AI-Assisted ECN Checking and BOM Auditing System

Project Proposal ( Prototype Version)

1. What Is This Project?

When an engineer needs to make a change to a product's parts list (called a Bill of Materials, or BOM), they fill out an Engineering Change Notice (ECN). Right now, this process is mostly done by hand ,  someone must read through the ECN, check the parts list, and spot any mistakes before passing it along for approval.

This project builds a simple prototype tool that does that checking automatically. It reads the ECN form and BOM file, flags obvious problems straight away, and presents a clean summary for the BOM Coordinator to review ,  saving time and reducing human error.

2. What the Tool Does ( In Plain Steps)

Engineer fills in ECN form and uploads BOM file

↓

Tool checks for missing fields and formatting errors

↓

AI reads the ECN description and checks it matches the BOM changes

↓

Tool looks up part numbers to confirm they are active and valid

↓

A shared dashboard shows results to both Engineer and BOM Coordinator

↓

BOM Coordinator approves or rejects, with feedback sent back if rejected

3. Project Timeline (15 Weeks)

| Week | What Happens | What Is Produced |
| --- | --- | --- |
| 1–2 | Set up the tool, build test files, prepare a sample parts database | Working app shell + 20 test files (10 clean, 10 with errors) |
| 3–4 | Build the checking rules , missing fields, wrong formats, zero quantities | Core checking engine |
| 5–6 | Show error messages clearly on screen, colour-coded by severity | Error display screen |
| 7 | Connect the AI so it can read ECN descriptions and compare them to BOM changes | AI connection working |
| 8–9 | Test whether the AI correctly spots mismatches between the description and the BOM | AI cross-checker working |
| 10 | Connect to the parts database to check if parts are active or obsolete | Parts lookup working |
| 11 | Check if there are any clashing or duplicate ECNs already in the system | Conflict checker working |
| 12–13 | Build the shared dashboard , one view for Engineers, one for BOM Coordinators | Full dashboard working |
| 14 | Tidy up the code, improve speed, record the demo video | Demo video + refined tool |
| 15 | Full end-to-end testing with real-style files, fix any remaining issues | Final working prototype |

4. Key Rules the Tool Checks (rules can be changed soon according to SMEs)

On the ECN Form

- Description must be present, long enough, and use plain characters only

- Effective date must be filled in and cannot be in the past

- ECN title must be meaningful ,  not just a single word

- Each change line must match the assembly listed in the ECN header

On the BOM File

- Parts being removed or replaced must actually exist in the current BOM

- Parts being added must not already be in the BOM

- All quantities must be greater than zero

- No duplicate change lines for the same part

- Units of measurement must match what is recorded in the parts database

On the Parts Themselves

- All new parts must exist in the parts master database

- New parts must have an ACTIVE status ,  not obsolete or on hold

- Every part must have a supplier recorded

- Safety-critical parts require Quality team approval before the ECN can proceed

5. Important Design Decisions

| Decision | Reason |
| --- | --- |
| Humans always make the final decision | The AI assists and flags issues, but the BOM Coordinator approves or rejects , the tool never decides on its own |
| If the AI is unavailable, the tool keeps working | The checking rules run independently of the AI, so engineers can still get basic validation even if the AI service is down |
| Rejected ECNs go back to the Engineer with feedback | The Engineer receives a clear message explaining what needs to be fixed , they do not have to guess |
| Email notification when ECN status changes | Both the Engineer and the BOM Coordinator are notified automatically when an ECN moves forward or is sent back |

6. Risks and How We Handle Them

| Risk | What It Means in Plain Terms | How We Handle It |
| --- | --- | --- |
| AI gives wrong advice | The AI might flag something as a problem when it is not, or miss a real issue | A human reviewer always has the final say , the AI is advisory only |
| Test data does not match real files | The prototype uses made-up test data; real company files may look different | We will test with at least a few real ECN and BOM files during Week 15 |
| AI service goes down | If OpenAI or Claude is unavailable, the tool could stop working | The rule-checking engine runs independently , the tool keeps working without AI |
| AI costs money per use | Every AI call has a small cost that adds up with heavy use | A monthly spending cap will be set before going live |
| Too many warnings confuse the reviewer | If everything is flagged, nothing feels important | Results are grouped by severity: Blocker, Warning, and Pass , with colour coding |
| People ask for more features mid-build | Scope creep can delay the whole project | A fixed feature list is agreed before Week 14 , no new features after that point |

7. What Is NOT in This Prototype

To keep things simple and deliverable within 15 weeks, the following are out of scope for this version:

- Direct connection to Windchill or any live PLM system

- Automatic approval ,  a human coordinator always approves

- Multi-level BOM structures (sub-assemblies within sub-assemblies)

- Mobile or tablet interface

- Complex file formats with merged cells or non-standard layouts

8. What Success Looks Like

By the end of Week 15, the prototype should be able to:

- Catch 100% of missing fields and zero-quantity rows automatically

- Flag mismatches between the ECN description and the BOM changes using AI

- Look up part status against the parts database in real time

- Show a clear dashboard with separate views for Engineers and BOM Coordinators

- Send feedback to the Engineer when an ECN is rejected

- Keep working even if the AI service is temporarily unavailable

9. A Simple One-Page User Guide

For Engineers

- Open the tool in your browser

- Fill in the ECN form : title, description, affected assembly, and effective date

- Upload your BOM change file (Excel or CSV)

- Click Submit for Pre-Check

- Fix any red (Blocker) errors shown on screen: yellow (Warning) items need your attention too

- Once all blockers are cleared, click Send for Review

- You will receive an email when the BOM Coordinator has reviewed your ECN

For BOM Coordinators

- Open the dashboard in your browser

- You will see a list of ECNs awaiting your review

- Click on an ECN to see the full validation summary

- Review any Warnings. Blockers will already have been fixed by the Engineer

- Click Approve or Reject with Feedback

- The Engineer will be notified automatically